PHASE 0 — TASK BREAKDOWN

We’ll structure Phase 0 like a real engineering foundation sprint.

The key principle is:

Every task in Phase 0 must either:

- establish standards,

- reduce future complexity,

- or prepare infrastructure.

PHASE 0 MASTER STRUCTURE

| Section | Purpose |
| --- | --- |
| 0.1 | Repository & Workspace Foundation |
| 0.2 | Shared Engineering Standards |
| 0.3 | Shared Domain Layer |
| 0.4 | Backend Foundation |
| 0.5 | Frontend Foundation |
| 0.6 | Infrastructure Foundation |
| 0.7 | Documentation & Architecture |
| 0.8 | Testing Foundation |
| 0.9 | Security Foundation |
| 0.10 | CI/CD & Dev Workflow |

0.1 REPOSITORY & WORKSPACE FOUNDATION

Goal

Create the monorepo structure and workspace system.

Tasks

0.1.1 Initialize Git Repository

Deliverables:

- .gitignore

- initial README

- branch strategy

0.1.2 Initialize pnpm Workspace

Create:

pnpm-workspace.yaml

Configure:

- apps/*

- packages/*

0.1.3 Setup Turborepo

Create:

turbo.json

Define:

- build pipeline

- lint pipeline

- test pipeline

0.1.4 Create Root Folder Structure

Create:

apps/

packages/

infrastructure/

docs/

.github/

0.1.5 Create Deployable App Skeletons

Create:

apps/gateway

apps/coordination-service

apps/facility-service

apps/frontend

0.1.6 Create Shared Internal Packages

Create:

packages/shared

packages/config

packages/eslint-config

packages/tsconfig

0.1.7 Setup Root Scripts

Add scripts:

- build

- dev

- lint

- test

- clean

EXIT CRITERIA

✅ Workspace installs correctly
✅ Turbo detects packages
✅ Root scripts functional

0.2 SHARED ENGINEERING STANDARDS

Goal

Create uniform development rules across all services.

Tasks

0.2.1 Configure TypeScript Base Config

Create:

packages/tsconfig/base.json

Enable:

- strict mode

- strictNullChecks

- noImplicitAny

- noUncheckedIndexedAccess

0.2.2 Create Shared ESLint Config

Create:

packages/eslint-config

Rules:

- TypeScript linting

- import ordering

- unused variables

- async safety

0.2.3 Configure Prettier

Create:

.prettierrc

0.2.4 Setup Husky + lint-staged

Pre-commit:

- lint

- format

- typecheck

0.2.5 Create Shared Naming Conventions

Define:

- file naming

- folder naming

- DTO naming

- controller naming

- schema naming

0.2.6 Define API Conventions

Standardize:

- route naming

- versioning

- response formats

- error formats

EXIT CRITERIA

✅ Consistent linting everywhere
✅ Formatting automated
✅ Pre-commit validation works

0.3 SHARED DOMAIN LAYER

Goal

Create reusable domain contracts shared by all services.

This is one of the MOST important sections.

Tasks

0.3.1 Create Domain Enums

Examples:

- FacilityType

- Role

- RequestStatus

- EmconStatus

- RedistributionStatus

0.3.2 Create Shared DTOs

Examples:

- LoginDTO

- RegisterFacilityDTO

- CreateInventoryItemDTO

- EmconUpdateDTO

0.3.3 Create Shared API Response Types

Examples:

- ApiSuccessResponse

- ApiErrorResponse

- PaginatedResponse

0.3.4 Setup Zod Validation Schemas

Create:

- auth schemas

- inventory schemas

- EMCON schemas

- facility schemas

0.3.5 Create Shared Error Classes

Examples:

- ValidationError

- AuthenticationError

- AuthorizationError

- ResourceConflictError

0.3.6 Create Shared Utility Functions

Examples:

- date helpers

- distance calculations

- JWT helpers

- validation utilities

EXIT CRITERIA

✅ Shared package reusable
✅ Types shared successfully
✅ Zod validation operational

0.4 BACKEND FOUNDATION

Goal

Prepare backend application skeletons.

Tasks

0.4.1 Setup Express Base App Template

For:

- gateway

- coordination-service

- facility-service

0.4.2 Setup Standard Middleware Stack

Add:

- helmet

- cors

- compression

- request logging

- JSON parsing

0.4.3 Create Standard Folder Structure

Recommended:

src/

├── controllers/

├── routes/

├── middleware/

├── services/

├── repositories/

├── schemas/

├── types/

├── utils/

├── config/

└── app.ts

0.4.4 Create Health Endpoints

Endpoints:

GET /health

GET /ready

GET /live

0.4.5 Setup Environment Validation

Use:

- dotenv

- zod

Validate:

- ports

- DB URLs

- secrets

- service URLs

0.4.6 Create Shared Logger System

Use:

- pino
or

- winston

Structured logs only.

EXIT CRITERIA

✅ Backend apps boot successfully
✅ Shared middleware works
✅ Health endpoints operational

0.5 FRONTEND FOUNDATION

Goal

Prepare scalable frontend architecture.

Tasks

0.5.1 Initialize Next.js App

Enable:

- TypeScript

- Tailwind

0.5.2 Create Frontend Folder Structure

src/

├── components/

├── pages/

├── hooks/

├── lib/

├── store/

├── services/

├── styles/

├── types/

└── utils/

0.5.3 Setup Axios API Client

Features:

- base URL

- interceptors

- auth injection

- global error handling

0.5.4 Setup Zustand Store

Stores:

- auth

- UI state

- notifications

0.5.5 Setup Route Protection System

Implement:

- auth guards

- role guards

0.5.6 Create Shared Layout System

Examples:

- dashboard layout

- navbar

- sidebar

EXIT CRITERIA

✅ Frontend boots successfully
✅ API client operational
✅ Auth guards working

0.6 INFRASTRUCTURE FOUNDATION

Goal

Create local development and deployment infrastructure.

Tasks

0.6.1 Create Dockerfiles

For:

- gateway

- coordination-service

- facility-service

- frontend

0.6.2 Create docker-compose.yml

Services:

- apps

- postgres

- redis

0.6.3 Setup PostgreSQL Containers

Initially:

- central-db

- facility-db

0.6.4 Setup Redis Container

Future usage:

- caching

- rate limiting

- websocket scaling

0.6.5 Setup NGINX Reverse Proxy

Optional initially.

Useful later.

0.6.6 Create Environment Profiles

Examples:

- development

- testing

- production

EXIT CRITERIA

✅ Entire stack boots with Docker
✅ DB containers operational
✅ Redis operational

0.7 DOCUMENTATION & ARCHITECTURE

Goal

Create architecture clarity before implementation.

Tasks

0.7.1 Create System Context Diagram

Show:

- users

- facilities

- services

- external interactions

0.7.2 Create Container Diagram

Show:

- gateway

- services

- databases

- frontend

0.7.3 Create ERD

For:

- coordination DB

- facility DB

0.7.4 Create Initial Sequence Diagrams

Examples:

- login flow

- inventory sync

- request lifecycle

0.7.5 Create ADR Documents

Examples:

- why microservices

- why distributed DBs

- why gateway RBAC

0.7.6 Create API Standards Documentation

Define:

- endpoints

- responses

- auth behavior

- error handling

EXIT CRITERIA

✅ Core diagrams complete
✅ ADRs documented
✅ Architecture understandable

0.8 TESTING FOUNDATION

Goal

Establish testing infrastructure EARLY.

Tasks

0.8.1 Setup Jest/Vitest

0.8.2 Setup Supertest

For API testing.

0.8.3 Setup fast-check

For property testing.

0.8.4 Setup React Testing Library

0.8.5 Setup Playwright

For E2E testing.

0.8.6 Create Test Folder Standards

Structure:

tests/

unit/

integration/

property/

e2e/

EXIT CRITERIA

✅ Test runners operational
✅ Example tests passing

0.9 SECURITY FOUNDATION

Goal

Prevent foundational security mistakes.

Tasks

0.9.1 Setup Helmet

0.9.2 Configure CORS

0.9.3 Define Secret Management Rules

Never:

- hardcode secrets

- commit .env

0.9.4 Setup Password Hashing Strategy

Recommendation:

- bcrypt initially

0.9.5 Create JWT Strategy Document

Define:

- expiration

- claims

- refresh approach

EXIT CRITERIA

✅ Security middleware operational
✅ Secret handling standardized

0.10 CI/CD & DEV WORKFLOW

Goal

Automate engineering quality.

Tasks

0.10.1 Setup GitHub Actions

Pipelines:

- lint

- typecheck

- tests

- build

0.10.2 Configure Branch Protection Strategy

0.10.3 Setup Conventional Commits

Examples:

feat(auth): add JWT validation

fix(sync): resolve retry issue

0.10.4 Create PR Template

Include:

- checklist

- testing

- screenshots

- architecture notes

0.10.5 Create Contributor Guide

Explain:

- setup

- standards

- workflows

EXIT CRITERIA

✅ CI pipeline operational
✅ Git workflow standardized
✅ Contribution process documented

RECOMMENDED EXECUTION ORDER

This is VERY important.

Step 1

0.1 Repository Foundation

Step 2

0.2 Engineering Standards

Step 3

0.3 Shared Domain Layer

Step 4

0.4 Backend Foundation

AND

0.5 Frontend Foundation

Step 5

0.6 Infrastructure

Step 6

0.7 Documentation

Step 7

0.8 Testing

Step 8

0.9 Security

Step 9

0.10 CI/CD

MOST IMPORTANT THING

Phase 0 is NOT “setup fluff.”

It is:

- architecture stabilization

- future complexity reduction

- engineering scalability preparation

A strong Phase 0 makes every future phase dramatically easier.